**OBSERVATION: Daily observation of team member**

**WHAT: Excavating foundation trench**

**WHO: Community, father & Pelle**

**DATE: 08-10-2017**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Time** | **Activity** | **Duration** | **Comment** | **Feedback** | **Decision** | **Picture** |
| 09:00 | Preparation | - |  |  |  |  |
| 09:15 | measuring | 30 minutes | Pelle wants to hurry to much, father and community member Francis have difficulties to follow.  Pelle has a lot of patience to explain how to measure perpendicular. | I think you should slow down a little. We need to catch up time but we should still give enough time for people to understand and learn what we do. | Pelle agrees that he is rushing to much and will adapt to a regular working pace. |  |
| 09:45 | digging | 120 minutes | Pelle wants to do to much by himself, he should remind himself that he is advising and helping, not building the house by himself. Everyone needs to participate in the activities, not looking at him doing the actual work (he could be more assertive). |  |  |  |
| 11:45 | break | 15 minutes |  |  |  |  |
| 12:00 | digging | 3 hours |  |  |  |  |